# Chapter 2: Planning and Analysis

This analysis is specifically tailored for the Alumni Portal System, leveraging a Modern Full-Stack Web Architecture (Node.js, React, and PostgreSQL) to meet the unique scalability and data integrity needs of university-alumni relations.

## 2.1 Project Planning

Project planning is the critical phase where the software development lifecycle (SDLC) begins. In this phase, the scope of the Alumni Portal system is defined, resources are allocated, and potential challenges are evaluated. The planning phase ensures that the development team, stakeholders, and university administration share a unified vision of the system's deliverables, constraints, and operational mechanisms.

### 2.1.1 Feasibility Study

The feasibility study is a rigorous evaluation of the proposed Alumni Portal to determine its viability. This analysis ensures that the project is not only theoretically possible but also practically achievable within the given constraints.

A. Technical Feasibility

The technical feasibility evaluates the proposed technology stack against the system requirements. The project is deemed highly feasible based on the following technological choices:

- Backend Architecture: The system utilizes a Node.js runtime environment with the Express.js framework. This allows for asynchronous, non-blocking I/O operations, which are highly efficient for handling simultaneous document requests and real-Time chat APIs.

- Database Management: PostgreSQL, a powerful open-source object-relational database system, is used to ensure strict data integrity, complex relational mapping (e.g., mapping alumni to specific faculties, posts, and document requests), and robust security. Sequelize is utilized as the Object-Relational Mapper (ORM) to streamline database migrations and queries.

- Frontend Architecture: React.js is chosen for the user interface, enabling the creation of a dynamic, Single Page Application (SPA). This guarantees a seamless user experience without constant page reloads.

- Real-Time Communication: WebSockets (Socket.io) are integrated to provide instant messaging capabilities between alumni, overcoming the limitations of standard HTTP polling.

- Media and Storage: Cloudinary is used for cloud-based media management (handling profile pictures, post attachments, and graduation certificates) to offload storage constraints from the primary server.

- Authentication: Integration of Google and LinkedIn OAuth provides secure, third-party verified authentication, ensuring that only legitimate professionals and graduates access the portal.

B. Economic Feasibility

Economic feasibility involves a Cost-Benefit Analysis (CBA) to justify the investment of time and resources into the system.

- Development Costs: Because the system relies heavily on open-source technologies (React, Node.js, PostgreSQL), licensing costs for development are effectively zero. The primary investment is the human resource hours provided by the graduation project team.

- Tangible Benefits: The system significantly reduces the administrative overhead of the university. By digitalizing document requests, the university saves on physical paper, printing resources, and the labor costs associated with manual archive searching.

- Intangible Benefits: The portal enhances the university's reputation, fosters a strong, loyal alumni network, and provides invaluable data analytics regarding graduate employment rates, which can be used for academic accreditation.

C. Operational Feasibility

Operational feasibility assesses how well the proposed system solves the problems and takes advantage of the opportunities identified during scope definition.

- Acceptance: The system is designed with a user-friendly, intuitive UI/UX, mimicking popular social networks to reduce the learning curve for alumni.

- Administrative Integration: For university staff, the system offers a streamlined dashboard that organizes document requests by status (Pending, Processing, Completed, or Cancelled), integrating smoothly into their daily workflow without requiring extensive IT training.

D. Schedule Feasibility

As a graduation project, the timeline is strictly constrained by the academic calendar. Schedule feasibility is maintained by adopting an Agile development methodology, allowing the team to deliver a Minimum Viable Product (MVP) containing core features (Auth, Profiles, Feed) early, and iterating to add complex features (Real-Time Chat, Digital ID) in subsequent sprints.

### 2.1.2 Estimated Cost

While the development is conducted by students, a professional analysis requires estimating the commercial value and operational costs of the system.

| Category | Item Description | Estimated Cost (Annual) |
| --- | --- | --- |
| Development | Human Resources (5 Engineers x 400 hours) | $30,000 (Academic Contribution) |
| Software | Open-source Stack (PostgreSQL, Node, React) | $0 (Open Source) |
| Cloud Hosting | Application Server Hosting (e.g., AWS EC2 / Render) | $250 - $400 |
| Database Hosting | Managed PostgreSQL Database (e.g., AWS RDS / Supabase) | $150 - $300 |
| Media Storage | Cloudinary (Premium Tier for large document volumes) | $0 (Free tier) to $100 |
| Domain & SSL | Custom University Subdomain registration & HTTPS SSL | $20 - $50 |
| Third-party APIs | Email Delivery Services (SendGrid / Nodemailer) | $0 (Free tier) to $120 |
| Total Operational Cost | Estimated Initial First-Year Cost | $420 - $970 |

### 2.1.3 Gantt Chart (Project Timeline and Task Distribution)

To ensure the project is completed before the academic deadline, the development lifecycle is divided into parallel and sequential tasks:

- Phase 1: Planning and Requirements Analysis (Weeks 1-3)

  - Conducting feasibility studies.

  - Gathering functional and non-functional requirements.

  - Finalizing the project proposal and technology stack.

- Phase 2: System Architecture and UI/UX Design (Weeks 4-7)

  - Designing the Entity-Relationship Diagram (ERD) and database schema.

  - Creating wireframes and high-fidelity UI prototypes using Figma.

  - Designing the RESTful API architecture.

- Phase 3: Backend Development & Database Setup (Weeks 8-12)

  - Configuring the PostgreSQL database and Sequelize migrations.

  - Implementing User Authentication (JWT) and Role-Based Access Control (RBAC).

  - Developing CRUD operations for Posts, Comments, and Document Requests.

- Phase 4: Frontend Development (Weeks 10-15) (Overlaps with Phase 3)

  - Building React components and routing.

  - Integrating backend APIs using Axios/Fetch.

  - Implementing state management for user sessions and real-Time UI updates.

- Phase 5: Advanced Features Integration (Weeks 16-18)

  - Integrating Socket.io for the real-Time chat system.

  - Setting up Cloudinary for image and PDF uploads.

  - Implementing the QR code generator for the Digital Alumni ID.

- Phase 6: Testing, Debugging, and QA (Weeks 19-21)

  - Unit testing APIs and frontend components.

  - Conducting security audits (preventing SQL injection and XSS).

  - User Acceptance Testing (UAT) with dummy data.

- Phase 7: Deployment and Documentation (Weeks 22-24)

  - Deploying the database and server to the cloud.

  - Finalizing the graduation project documentation book.

## 2.2 Analysis & Limitations of Existing Systems

To justify the development of the Alumni Portal, an analysis of currently available alternatives was conducted. Universities typically rely on either legacy university systems or mainstream commercial social media.

1. Legacy University Archives (Manual Systems)

- Workflow: Alumni must physically visit the university or send emails to request transcripts, pay in person, and wait days for manual processing.

- Limitations: Highly inefficient, prone to human error, environmentally unfriendly (paper waste), and heavily dependent on the physical presence of staff. There is zero networking capability for the alumni.

2. Mainstream Social Media (Facebook Groups / LinkedIn)

- Workflow: Universities create "Alumni Groups" where graduates can join and post updates.

- Limitations:

  - Data Privacy: The university does not own the data. Commercial platforms monetize user data and expose alumni to targeted advertisements and distractions.

  - Lack of Exclusivity: It is nearly impossible to verify if a user requesting to join a Facebook group is a genuine graduate.

  - Lack of Institutional Services: Social media platforms cannot issue official digital IDs, nor can they handle official university document requests.

## 2.3 Need for the New System

The proposed Alumni Portal bridges the gap between a professional networking platform and an official institutional utility.

- Institutional Control and Security: The new system guarantees that all data remains on university-controlled servers. Every registered user is verified against the university’s actual graduation records.

- Streamlined Administration: By digitizing the document request pipeline, the system tracks requests, updates statuses automatically, and notifies the user, drastically reducing the workload on the student affairs department.

- Community Building: The platform provides a distraction-free, professional environment. It empowers older alumni to mentor recent graduates, post exclusive job opportunities, and maintain a lifelong connection with their alma mater.

## 2.4 Analysis of the New System

### 2.4.1 User Requirements

Different stakeholders interact with the system in varying ways. Requirements are categorized by User Roles:

- Alumni Requirements:

  - Ability to securely sign up using Google/LinkedIn or standard email.

  - Ability to customize a digital profile (uploading CVs, profile pictures, current job status).

  - Ability to request official university documents and track their real-Time status.

  - Ability to access a Digital Alumni ID with a scannable QR code.

  - Ability to view current verification level (Pending/Verified) before accessing full networking features.

  - A detailed log of all previous document requests with downloadable PDF receipts and status history.

- University Staff Requirements:

  - A dedicated dashboard to view, approve, or reject document requests.

  - Ability to send notifications or emails to specific alumni regarding their requests.

- Administrator Requirements:

  - Ability to manage system roles and grant permissions (e.g., promoting a user to Staff).

  - Ability to monitor user activity, review reported chat messages, and ban users who violate community guidelines.

### 2.4.2 System Requirements

To guarantee optimal performance, the system requires specific hardware and software configurations.

- Server-Side Requirements:

  - Node.js (v18.x or higher) environment.

  - PostgreSQL (v14.x or higher) database.

  - Minimum Server Specs: 2 vCPUs, 4GB RAM, 50GB SSD (scalable based on traffic).

- Client-Side Requirements:

  - A modern web browser (Chrome, Firefox, Safari, Edge) supporting HTML5, CSS3, and ES6 JavaScript.

  - Responsive design ensuring compatibility across Desktop, Tablet, and Mobile devices.

### 2.4.3 Domain Requirements

The system must adhere strictly to the educational and institutional domain rules:

- Verification: The system must cross-reference user inputs (like National ID or University ID) with the university’s internal graduate database before granting full Alumni status.

- Data Protection & Audit Logs: All sensitive PII must be encrypted. Additionally, the system must maintain Audit Logs for every action taken by Staff or Admins regarding alumni data to ensure accountability

### 2.4.4 Functional Requirements

Functional requirements define the specific behaviors and operations the system must execute.

The system shall verify alumni identities against university records before granting full access.

- Authentication & Authorization Module:

  - The system shall allow users to register and log in via Email/Password, LinkedIn, or Google.

  - The system shall generate securely hashed passwords using Bcrypt.

  - The system shall assign persistent sessions using JSON Web Tokens (JWT).

d. The system shall verify alumni identities against university records before granting full access.

- Networking & Feed Module:

  - The system shall allow verified alumni to create, edit, and delete text and media posts.

  - The system shall allow users to interact with posts via likes and comments.

- Real-Time Chat Module:

  - The system shall provide one-on-one private messaging between users.

  - The system shall notify users instantly when a new message is received via WebSockets.

- Administrative & Services Module:

  - The system shall allow alumni to submit a form requesting documents (e.g., transcript).

  - The system shall allow staff to update the request status to "Pending," "Processing," or "Ready."

- Moderation Module:

  - The system shall allow users to report inappropriate posts or chat messages.

  - The system shall allow administrators to view reported content and issue account suspensions.

### 2.4.5 Non-Functional Requirements

Non-functional requirements dictate the quality attributes, performance, and security of the system.

- Security:  All data transmitted between the client and server must be encrypted using TLS/HTTPS.

  - API endpoints must be protected by authentication middlewares.

  - The system must sanitize all user inputs to prevent Cross-Site Scripting (XSS) and SQL Injection attacks.

- Performance & Scalability:

  - The application UI should render within 2-3 seconds under normal network conditions.

  - The database must be normalized to Third Normal Form (3NF) to ensure efficient querying, with proper indexing on frequently searched fields (e.g., User IDs, Document Request numbers).

- Reliability & Availability:

  - The system architecture should aim for 99.9% uptime.

  - Automated database backups must be scheduled to prevent catastrophic data loss in the event of hardware failure.

- Usability:

  - The interface must follow standard accessibility guidelines (WCAG), featuring clear contrasts, readable fonts, and intuitive navigation menus.

## 2.5 Advantages of the New System

Compared to the limitations of existing solutions, the new Alumni Portal offers profound advantages:

- Data Sovereignty: The university retains total ownership and control over its alumni data, protecting it from third-party exploitation.

- Automated Efficiency: The document request pipeline transitions from a paper-heavy, manual chore into an automated, trackable digital process, saving thousands of labor hours.

- Exclusive Networking: By restricting access to verified graduates only, the platform ensures high-quality, relevant professional networking free from spam and fake accounts.

- Institutional Modernization: Providing digital IDs and real-Time tracking modernizes the university's image, aligning it with global digital transformation trends.

## 2.6 Risk & Risk Management

A proactive risk management strategy is essential to identify potential project threats and establish mitigation protocols.

| Risk Identification | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Data Breach / Cyber Attack: Unauthorized access to alumni personal data or academic records. | Low | Critical | Implement JWT for session handling, Bcrypt for password hashing, parameterized queries to prevent SQL injection, and enforce HTTPS protocols. |
| Third-Party API Failure: Disruption in services provided by Cloudinary, Google OAuth, or LinkedIn OAuth. | Medium | High | Implement fallback mechanisms (e.g., standard email login if OAuth fails). Ensure proper error handling and alerts if an external API times out. |
| Performance Bottlenecks: Server crashing during peak times (e.g., immediately after graduation when thousands register simultaneously). | Medium | High | Optimize database indexing. Use scalable cloud hosting capable of auto-scaling resources (CPU/RAM) during high-traffic spikes. |
| Scope Creep: Continuous addition of new features delaying the core delivery for the graduation deadline. | High | Medium | Strictly adhere to the Agile methodology. Prioritize the MVP (Minimum Viable Product). Defer secondary features to future updates if time runs short. |
| Database Failure | Low | High | Scheduled backups and replication. |
| User Adoption Resistance: Alumni failing to transition from Facebook groups to the new dedicated platform. | Medium | Medium | Ensure the UI is highly intuitive. Work with university administration to mandate the portal for official document requests, driving initial adoption. |